# High level implementation plan:

High-level implementation plan of the business enterprise software application.

There are several phases that can be used to achieve this implementation. The table below indicates the phases with their timelines.

| Phase | timelines |
| --- | --- |
| Project establishment. | Comprises of the following activities: - Mobilization. - Project team formation. - Project plan detailing e.g. documentation and fine tuning. Deliverables of this phase are: - Project administration plan. - Project standards document. - Project board formation. - Project implementation committee formation. - Key users team formation. |
| Procedure development. | Comprises of the following activities which are iterative: - Process mapping. - Gap detention. - Work around identification. - Organizational impact analysis. Deliverables: - Business model through flow chart - Customization design specification document for identified modifications. - Draft procedure manual. - Acceptance test plan and data. |
| Application software customization. | Activities: - Program development. - Unit testing. - System testing. Deliverables: Customized unit and system tested application software. |
| Acceptance testing. | The central goal of user acceptance testing is to exhibit that the system works. Deliverables: • Tested application software. • Updated procedure manual. |
| End user training | All the selected end users will be trained in the specific functions they are needed to work. Deliverables: • End users trained as per training plan. |
| Conference room trial | This phase deals with the simulation of the actual business environment. Activities which are iterative: - Identification and entry of representative data. - Simulation of the business model. - Business model enhancement. - Finalization of procedure manual. Deliverables: - Final procedure manual. - Final business model |
| Data loading. | Activities: - Data conversion and loading. - Establishment of access rights and passwords. Deliverables: - Data loading completed. |
| Live trail. | This phase allows users to work on the application software with real time data. Deliverables: • live trial completion. |

References

- Yusuf, Y., Gunasekaran, A., & Abthorpe, M. S. (2005). Enterprise information and project implementation: A case study of ERP in Rolls-Royce. International Journal of Production Economics, 87(3), 251-266.

- Shiffman, R. N., Michel, G., Essaihi, A., & Thornquist, E. (2004). Bridging the guideline implementation gap: systematic, document-centered approach to guideline implementation. Journal of the American Medical Informatics Association, 11(5), 418-426.

- Dawson, J., & Owens, J. (2008). Critical success factors in the chartering phase: a case study of an ERP implementation. International Journal of Enterprise Information Systems, 4(3), 9.